Real-Time Notification & Event Management Platform

Software Requirements Document (SRD)

Version: 1.0
Date: December 22, 2025
Status: MVP Definition
Document Type: Software Requirements & Technical Specification

Table of Contents

- Executive Summary

- Project Description

- Objectives & Goals

- Scope

- System Architecture Overview

- Functional Requirements

- Non-Functional Requirements

- Technology Stack

- MVP Checklist

- Assumptions & Constraints

Executive Summary

This document defines the requirements for Real-Time Notification & Event Management Platform, an MVP-phase notification system designed to route, queue, and deliver notifications across multiple channels (email, SMS, push, in-app) to end users. The platform ingests events from external applications, processes them through a microservices architecture, and exposes real-time dashboards for monitoring, analytics, and user preference management.

Purpose: Enable other applications to reliably send notifications without building their own notification infrastructure.

Primary Users:

- End users: receive notifications and manage preferences

- Administrators: view system health, delivery rates, and error logs

- Developers: integrate their applications via REST/GraphQL/gRPC APIs

Learning Objective: Build a production-grade system that demonstrates full-stack development (frontend, backend, databases, queues, monitoring, containerization, authentication, cloud deployment patterns).

Project Description

What is this project?

A notification platform is a centralized service that manages the full lifecycle of notifications:

- Ingestion: Accept events from other applications (e.g., "order placed", "password reset", "meeting reminder")

- Routing: Determine which users should be notified and through which channels based on preferences

- Queuing: Decouple notification requests from delivery to ensure reliability and scalability

- Processing: Transform events into user-friendly messages using templates

- Delivery: Send notifications through multiple channels (email initially, SMS/push later)

- Tracking: Record delivery status, failures, and user engagement

- Observability: Provide dashboards and metrics so operators can monitor system health

Why build this?

Real-world products (e-commerce, banking, SaaS, social platforms) send millions of notifications daily:

- Transactional: "Your order shipped", "Password changed", "2FA code"

- Marketing: "New offer", "Sale ending soon"

- Alerts: "Server down", "Unusual login attempt", "Payment failed"

This platform consolidates notification logic into a reusable service instead of duplicating it across applications. For you as a developer, it's a complete learning project that touches:

- API design (REST, GraphQL, gRPC, WebSockets)

- Event-driven architecture (asynchronous processing, message queues)

- Distributed systems (microservices, inter-service communication)

- Database design (relational & NoSQL)

- Observability (metrics, logging, tracing, alerting)

- DevOps (containerization, orchestration, CI/CD)

- Security (authentication, encryption, rate limiting)

- AI integration (smart scheduling, content personalization)

Objectives & Goals

Primary Objectives (MVP)

- OBJ-1: Accept events via REST API with minimal latency

- OBJ-2: Process and queue notifications reliably with zero message loss

- OBJ-3: Deliver email notifications within 5 seconds for 99% of cases

- OBJ-4: Provide end-user dashboard to view and manage notifications

- OBJ-5: Expose metrics and health dashboards for system operators

- OBJ-6: Support containerized deployment via Docker and docker-compose

- OBJ-7: Demonstrate authentication (JWT/OAuth), authorization, and role-based access control

Secondary Objectives (Post-MVP)

- OBJ-8: Support multiple notification channels (SMS, push, in-app, Slack, Teams)

- OBJ-9: Implement AI-powered send-time optimization and personalization

- OBJ-10: Deploy to Kubernetes with auto-scaling and self-healing

- OBJ-11: Implement advanced observability (distributed tracing, custom alerts)

- OBJ-12: Support webhook integrations for real-time event notifications

Success Metrics (MVP)

| Metric | Target |
| --- | --- |
| API Response Time (p95) | < 200ms |
| Notification Delivery Latency (p99) | < 5 seconds |
| System Availability | 99.5% |
| Failed Notification Recovery (retry success) | 95% |
| Code Coverage | > 70% |
| Documentation Completeness | 100% (README, API docs, deployment guide) |

Scope

In Scope (MVP)

Features:

- User registration and login via email/password

- API endpoint to accept notification events

- Email template management and rendering

- Notification history and status tracking

- User preference management (email enable/disable)

- Role-based access control (Admin, User)

- Health check endpoints

- Prometheus metrics exposure

- Grafana dashboard for system monitoring

- Docker Compose for local development

- Basic logging to console/stdout

Supported Channels: Email only (SMTP simulation or real provider)

Data Persistence: PostgreSQL (relational), Redis (caching/sessions), Redpanda (queue)

Integrations: Keycloak for authentication, Prometheus for metrics

Out of Scope (Post-MVP)

- Multiple notification channels (SMS, push, in-app, webhook notifications)

- MongoDB analytics layer

- ELK Stack (Elasticsearch, Logstash, Kibana)

- Kubernetes deployment

- CI/CD pipeline (Concourse)

- GraphQL API (REST only for MVP)

- gRPC inter-service communication

- WebSocket real-time updates (polling suffices)

- Advanced AI features (send-time optimization, content generation)

- Multi-region deployment

- Internationalization/localization

- Advanced encryption features beyond TLS

- SonarQube code quality gates

- CDN integration

Exclusions & Limitations (MVP)

- Rate Limiting: Simple in-memory counter (not distributed Redis-based)

- Message Retention: Notifications older than 30 days are archived (not deleted immediately)

- Scalability: Designed to scale horizontally later; MVP runs on single nodes

- Load Balancing: Not included; nginx/load-balancer setup is out of scope

- Disaster Recovery: No backup/restore procedures defined for MVP

- Multi-tenancy: Single-tenant system; future versions can support multiple organizations

System Architecture Overview

High-Level Architecture Diagram

┌─────────────────────────────────────────────────────────────────────┐
│ EXTERNAL APPS │
│ (e.g., E-commerce, Banking) │
└─────────────────────────────────────────────────────────────────────┘
│
│ Events
▼
┌─────────────────────────────────────────────────────────────────────┐
│ API GATEWAY (.NET) │
│ ┌─────────────────────────────────────────────────────────────┐ │
│ │ Keycloak Auth │ REST Endpoints │ Rate Limiting │ │
│ │ /register │ /notifications │ Request Validation │ │
│ │ /login │ /preferences │ Error Handling │ │
│ │ /events │ /history │ │ │
│ └─────────────────────────────────────────────────────────────┘ │
│ │ │
│ ▼ │
│ Publish to Queue │
└─────────────────────────────────────────────────────────────────────┘
│
│ Notification Events
▼
┌─────────────────────────────────────────────────────────────────────┐
│ REDPANDA (Message Queue) │
│ Topics: notifications, deadletter, events │
└─────────────────────────────────────────────────────────────────────┘
│
│ Consume
▼
┌─────────────────────────────────────────────────────────────────────┐
│ PYTHON WORKER SERVICE │
│ ┌─────────────────────────────────────────────────────────────┐ │
│ │ Consume from Queue │ Update Status │ Send Email │ │
│ │ Render Template │ Retry Logic │ Error Handling │ │
│ │ Provider Integration│ Metrics Emit │ Dead Letter Routing│ │
│ └─────────────────────────────────────────────────────────────┘ │
└─────────────────────────────────────────────────────────────────────┘
│
▼
┌──────────────────────────────────┬──────────────────────────┐
│ │ │
▼ ▼ ▼
┌────────────────────┐ ┌────────────────────┐ ┌────────────────────┐
│ POSTGRESQL │ │ REDIS CACHE │ │ EMAIL PROVIDER │
│ │ │ │ │ (SMTP/SendGrid) │
│ Users │ │ Sessions │ │ │
│ Notifications │ │ Rate Limits │ │ (External Service) │
│ Templates │ │ User Prefs Cache │ │ │
│ Preferences │ │ │ │ │
└────────────────────┘ └────────────────────┘ └────────────────────┘
▲ │
│ │
└──────────────────────────────────────────────────────────┘
Status Updates & Email Send

┌─────────────────────────────────────────────────────────────────────┐
│ MONITORING & OBSERVABILITY │
│ ┌──────────────────┐ ┌────────────────────┐ ┌──────────────┐│
│ │ PROMETHEUS │ │ GRAFANA DASHBOARDS │ │ LOGS (STDOUT)││
│ │ /metrics │ │ Throughput │ │ Structured ││
│ │ Counters │ │ Error Rates │ │ JSON ││
│ │ Gauges │ │ Latency │ │ ││
│ │ Histograms │ │ Queue Depth │ │ ││
│ └──────────────────┘ └────────────────────┘ └──────────────┘│
└─────────────────────────────────────────────────────────────────────┘

┌─────────────────────────────────────────────────────────────────────┐
│ USER INTERFACES │
│ ┌──────────────────────┐ ┌──────────────────────┐ │
│ │ User Dashboard │ │ Admin Dashboard │ │
│ │ (React) │ │ (React) │ │
│ │ ├─ Notifications │ │ ├─ System Health │ │
│ │ ├─ Preferences │ │ ├─ Delivery Stats │ │
│ │ ├─ History │ │ ├─ Error Logs │ │
│ │ └─ Profile │ │ ├─ Recent Failures │ │
│ │ │ │ └─ Configuration │ │
│ └──────────────────────┘ └──────────────────────┘ │
│ │
│ Connected via Keycloak Auth (JWT) │
└─────────────────────────────────────────────────────────────────────┘

┌─────────────────────────────────────────────────────────────────────┐
│ CONTAINERIZATION │
│ Docker Compose Orchestrates: │
│ ├─ api (port 5000) │
│ ├─ worker (background process) │
│ ├─ frontend (port 3000) │
│ ├─ postgres (port 5432) │
│ ├─ redis (port 6379) │
│ ├─ redpanda (port 9092) │
│ ├─ prometheus (port 9090) │
│ └─ grafana (port 3000) │
│ │
│ Single command: docker-compose up │
└─────────────────────────────────────────────────────────────────────┘

Data Flow

Scenario: User Places Order

- E-commerce app calls: POST /api/events/order-placed with { orderId: 123, userId: 456 }

- API Gateway (Keycloak auth) validates request

- API looks up template "Order Confirmation" in PostgreSQL

- API publishes message to Redpanda topic notifications

- API saves row to notification_history with status QUEUED

- API responds with 202 Accepted (async acknowledgment)

- Python worker consumes from notifications topic

- Worker renders template: "Your order #123 has been placed"

- Worker calls SMTP provider or SendGrid to send email

- Worker updates notification_history status to SENT

- Prometheus metrics increment: notifications_sent_total

- React dashboard real-time polls and shows updated status

- Grafana dashboard shows spike in throughput

- User receives email within 5 seconds

Functional Requirements

1. User Management

| Req ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-1.1 | User Registration | Users can register with email and password. System stores hashed password in PostgreSQL. | High |
| FR-1.2 | User Authentication | Keycloak integration for JWT-based login/logout. | High |
| FR-1.3 | Role-Based Access | System supports two roles: Admin and Regular User. Enforce permissions on API endpoints. | High |
| FR-1.4 | User Profile | Users can view and update basic profile (name, email, timezone). | Medium |
| FR-1.5 | Password Reset | Users can request password reset via email link. | Medium |

2. Notification Core

| Req ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-2.1 | Event Ingestion | Accept events via POST /api/events/{eventType} with JSON payload. | High |
| FR-2.2 | Event Validation | Validate required fields; return 400 if invalid. | High |
| FR-2.3 | Rate Limiting | Limit requests to 10 per minute per user. Return 429 if exceeded. | High |
| FR-2.4 | Template Management | Admin can create, update, delete notification templates with variables. | High |
| FR-2.5 | Template Rendering | System renders templates by substituting variables (e.g., {userName}, {orderId}). | High |
| FR-2.6 | Queue Publishing | Validated notifications published to Redpanda topic. | High |
| FR-2.7 | Status Tracking | Track notification status: QUEUED → SENT → DELIVERED/FAILED. | High |
| FR-2.8 | Retry Logic | Failed notifications retry up to 3 times with exponential backoff. | High |
| FR-2.9 | Dead Letter Queue | After 3 failed retries, move to DLQ for manual investigation. | Medium |

3. Notification Preferences

| Req ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-3.1 | Preference Toggle | Users can enable/disable email notifications globally. | High |
| FR-3.2 | Per-Channel Preferences | Users can set preferences per notification type (e.g., marketing off, transactional on). | Medium |
| FR-3.3 | Quiet Hours | Users can set quiet hours (e.g., no notifications 10 PM - 8 AM). | Low |
| FR-3.4 | Preference Persistence | User preferences stored in PostgreSQL and cached in Redis. | High |

4. Notification History & Dashboard

| Req ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-4.1 | Notification History | Users see list of received notifications with date, subject, status. | High |
| FR-4.2 | History Pagination | Support pagination (20 per page, sortable by date). | High |
| FR-4.3 | Search & Filter | Filter by date range, notification type, status (delivered, failed). | Medium |
| FR-4.4 | Admin Logs | Admin dashboard shows all system events with filters and timestamps. | High |
| FR-4.5 | Error Logs | Detailed error messages and stack traces for failed notifications. | High |

5. API Endpoints (REST)

| Method | Endpoint | Purpose | Auth | Response |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | User registration | Public | 201 + JWT |
| POST | /api/auth/login | User login | Public | 200 + JWT |
| POST | /api/auth/logout | User logout | Bearer Token | 200 |
| GET | /api/health | Health check | Public | 200 {status: "ok"} |
| POST | /api/events/{eventType} | Publish event | Bearer Token | 202 (async) |
| GET | /api/notifications | Fetch user notifications | Bearer Token | 200 + array |
| GET | /api/notifications/{id} | Fetch single notification | Bearer Token | 200 + object |
| PUT | /api/preferences | Update user preferences | Bearer Token | 200 |
| GET | /api/preferences | Fetch user preferences | Bearer Token | 200 |
| GET | /admin/metrics | Metrics summary (admin only) | Bearer Token + Admin | 200 |
| GET | /admin/logs | System logs (admin only) | Bearer Token + Admin | 200 |
| GET | /metrics | Prometheus metrics | Public (no auth) | 200 text/plain |

Note: POST/PUT/DELETE endpoints require Content-Type: application/json. All responses include error details on failure.

6. Worker Service

| Req ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-6.1 | Queue Consumption | Worker consumes from Redpanda notifications topic. | High |
| FR-6.2 | Email Rendering | Render template with user data to produce final email body. | High |
| FR-6.3 | Email Sending | Integrate with SMTP provider (initially mock, later SendGrid/AWS SES). | High |
| FR-6.4 | Status Update | Update notification status in PostgreSQL after each send attempt. | High |
| FR-6.5 | Error Handling | Catch exceptions, retry with backoff, move to DLQ after 3 failures. | High |
| FR-6.6 | Metrics Emission | Emit Prometheus metrics for sent, failed, retried counts. | High |
| FR-6.7 | Graceful Shutdown | Worker drains queue and stops cleanly on SIGTERM. | Medium |

Non-Functional Requirements

Performance

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-1.1 | API Response Time (p95) | < 200ms | User experience; responsive API |
| NFR-1.2 | Notification Delivery Latency (p99) | < 5 seconds | Most notifications are time-sensitive |
| NFR-1.3 | Queue Processing Throughput | > 1000 notifications/second (MVP), scalable to 10k/s | Support growth without re-architecting |
| NFR-1.4 | Database Query Time (p95) | < 100ms | Fast lookups for user data, preferences |
| NFR-1.5 | Memory Usage per Service | < 500MB | Efficient containerization |

Reliability & Availability

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-2.1 | System Availability | 99.5% uptime (SLA) | Enterprise-grade reliability |
| NFR-2.2 | Message Durability | Zero message loss in queue | Critical for notifications |
| NFR-2.3 | Retry Success Rate | 95% of failed messages recover | Maximize delivery |
| NFR-2.4 | Database Backup | Daily automated backups | Disaster recovery |
| NFR-2.5 | Health Check Interval | Every 30 seconds | Quick failure detection |

Scalability

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-3.1 | Horizontal Scaling | Add worker instances to handle load | No single point of failure |
| NFR-3.2 | Queue Partition Support | Redpanda partitions for parallel processing | Distribute load |
| NFR-3.3 | Database Connection Pooling | Min 5, Max 20 connections | Efficient resource usage |
| NFR-3.4 | API Load Balancing | Support multiple API instances | High availability |

Security

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-4.1 | Authentication | JWT + OAuth2 (Keycloak) | Industry standard |
| NFR-4.2 | Authorization | Role-based access control (RBAC) | Principle of least privilege |
| NFR-4.3 | Encryption in Transit | TLS 1.2+ for all connections | Data confidentiality |
| NFR-4.4 | Password Hashing | bcrypt with salt | Prevent credential compromise |
| NFR-4.5 | Rate Limiting | 10 requests/minute per user | DDoS mitigation |
| NFR-4.6 | Input Validation | Sanitize all user inputs | SQL injection, XSS prevention |
| NFR-4.7 | Secrets Management | Environment variables, no hardcoded secrets | Secure deployments |

Maintainability & Observability

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-5.1 | Logging | Structured JSON logs to stdout | Easy parsing and aggregation |
| NFR-5.2 | Metrics | Prometheus-compatible metrics | System health monitoring |
| NFR-5.3 | Code Coverage | > 70% unit test coverage | Bug reduction |
| NFR-5.4 | Documentation | README, API docs, deployment guide | Onboarding & maintainability |
| NFR-5.5 | Error Messages | Clear, actionable error messages | Developer experience |
| NFR-5.6 | API Versioning | Endpoint versioning (e.g., /v1/) | Backward compatibility |

Compatibility & Deployment

| Req ID | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| NFR-6.1 | Containerization | Docker images for all services | Consistent deployments |
| NFR-6.2 | Local Development | docker-compose up | Quick setup for developers |
| NFR-6.3 | CI/CD Ready | GitHub Actions workflows (future) | Automated testing & deployment |
| NFR-6.4 | Environment Configuration | .env file for settings | Easy switching between environments |
| NFR-6.5 | Operating System Support | Linux, macOS, Windows (via Docker) | Developer flexibility |

Technology Stack

Frontend

- React 18+ with TypeScript

- Axios for HTTP client

- React Router for navigation

- Tailwind CSS or Material UI for styling

- Chart.js or Recharts for dashboard visualizations

Backend / API Gateway

- .NET 7+ (C#) with ASP.NET Core Web API

- Entity Framework Core for ORM

- Keycloak for authentication/authorization (OAuth2/JWT)

- Swagger/OpenAPI for API documentation

Worker Service

- Python 3.9+ with FastAPI or Celery

- psycopg2 for PostgreSQL connection

- redis-py for Redis operations

- confluent-kafka for Redpanda producer/consumer

- Jinja2 for template rendering

- smtplib or requests for email provider integration

Databases

- PostgreSQL 13+ for relational data (users, notifications, templates)

- Redis 7+ for caching and session storage

- Redpanda (Kafka-compatible) for message queue

Monitoring & Observability

- Prometheus for metrics collection

- Grafana for visualization and dashboards

- stdout (JSON logs) for centralized logging

Authentication & Authorization

- Keycloak for identity management (OIDC/OAuth2)

- JWT tokens for stateless authentication

DevOps & Deployment

- Docker for containerization

- Docker Compose for local orchestration

- .env files for configuration management

Development Tools

- Git/GitHub for version control

- Postman or curl for API testing

- pgAdmin for database management (optional)

- VS Code and PyCharm for development

MVP Checklist

Phase 1: Project Setup & Infrastructure (Week 1)

- [ ] Initialize Git repository with main branch

- [ ] Create project structure:

  - [ ] /api folder (.NET project)

  - [ ] /worker folder (Python project)

  - [ ] /frontend folder (React project)

  - [ ] /infra folder (Docker, docker-compose files)

  - [ ] /docs folder (README, API docs)

- [ ] Create .env.example and .env.local files with required variables

- [ ] Write initial README with project overview and setup instructions

- [ ] Create docker-compose.yml skeleton with all services (no implementation yet)

- [ ] Initialize GitHub Actions workflow file (empty for now)

Deliverable: Git repo structure, docker-compose skeleton, README

Phase 2: Database Schema & Core API (Week 1-2)

2.1 PostgreSQL Schema

- [ ] Create users table (id, email, password_hash, created_at, updated_at, is_active)

- [ ] Create notification_templates table (id, name, subject, body, variables, created_by, created_at)

- [ ] Create notification_history table (id, user_id, template_id, status, sent_at, created_at, error_message)

- [ ] Create user_preferences table (id, user_id, email_enabled, created_at, updated_at)

- [ ] Create database migrations/seed script

- [ ] Create ERD (Entity Relationship Diagram) document

2.2 .NET API Setup

- [ ] Create ASP.NET Core Web API project structure

- [ ] Configure Entity Framework Core with PostgreSQL

- [ ] Create DbContext and Models

- [ ] Implement health check endpoint: GET /api/health → { "status": "ok" }

- [ ] Test locally with dotnet run

2.3 Authentication (Keycloak)

- [ ] Set up Keycloak instance (via Docker)

- [ ] Create realm and client in Keycloak

- [ ] Generate client credentials (client_id, client_secret)

- [ ] Create /api/auth/register endpoint (basic email/password)

- [ ] Create /api/auth/login endpoint (return JWT token)

- [ ] Add Bearer token validation middleware to API

Deliverable: Working API with auth, database connected, health check functional

Phase 3: User Management & Preferences API (Week 2)

- [ ] Implement GET /api/preferences endpoint

- [ ] Implement PUT /api/preferences endpoint (toggle email enabled/disabled)

- [ ] Implement GET /api/user/profile endpoint

- [ ] Add role-based authorization (require Bearer token on protected endpoints)

- [ ] Add Swagger documentation to all endpoints

- [ ] Write unit tests for auth and preference endpoints (target 70%+ coverage)

- [ ] Add error handling and validation

Deliverable: User management API complete, documented, tested

Phase 4: Notification Queuing with Redpanda (Week 2-3)

4.1 Redpanda Setup

- [ ] Set up Redpanda in docker-compose (broker)

- [ ] Create Redpanda topic notifications

- [ ] Create Redpanda topic notifications-dlq (dead letter queue)

- [ ] Test Redpanda connectivity with producer/consumer CLI

4.2 .NET API Changes

- [ ] Integrate Confluent.Kafka NuGet package

- [ ] Create Redpanda producer service

- [ ] Implement POST /api/events/{eventType} endpoint:

  - Validate event payload

  - Check rate limiting (10 req/min per user)

  - Save to notification_history with status QUEUED

  - Publish to Redpanda topic

  - Return 202 Accepted

- [ ] Implement GET /api/notifications endpoint (fetch history for user)

- [ ] Add Redpanda connection pooling and error handling

Deliverable: Event ingestion API with queue integration

Phase 5: Python Worker Service (Week 3)

5.1 Worker Setup

- [ ] Create Python project with FastAPI/Flask (for metrics endpoint)

- [ ] Install dependencies: confluent-kafka, psycopg2, redis, jinja2

- [ ] Create Redpanda consumer that polls notifications topic

5.2 Email Processing

- [ ] Implement template rendering with Jinja2

- [ ] Implement SMTP mock/integration (initially just log to console)

- [ ] Implement status update logic (mark as SENT or FAILED in PostgreSQL)

- [ ] Implement retry logic (retry up to 3 times with exponential backoff)

- [ ] Implement dead letter queue routing (move to DLQ after 3 failures)

- [ ] Add structured logging (JSON to stdout)

5.3 Error Handling

- [ ] Catch exceptions and log them

- [ ] Update notification_history.error_message on failure

- [ ] Emit metrics for Prometheus

Deliverable: Working worker that consumes from queue and processes notifications

Phase 6: React Frontend - User Dashboard (Week 3-4)

6.1 Setup & Auth

- [ ] Create React app with TypeScript (npx create-react-app frontend --template typescript)

- [ ] Install: axios, react-router-dom, tailwindcss (or Material UI)

- [ ] Create login/register pages

- [ ] Store JWT token in localStorage

- [ ] Create private route wrapper (redirect to login if no token)

6.2 User Dashboard

- [ ] Create main dashboard page

- [ ] Implement notification history table (paginated, sortable by date)

- [ ] Implement preferences toggle (enable/disable email notifications)

- [ ] Implement profile view/edit

- [ ] Add "Send Test Notification" button for testing

- [ ] Add loading and error states

- [ ] Implement real-time polling of notifications (every 5 seconds)

Deliverable: Working React UI for users to manage notifications

Phase 7: Admin Dashboard & Metrics (Week 4)

7.1 React Admin Dashboard

- [ ] Create admin route and page (accessible only to Admin role)

- [ ] Display key metrics:

  - Total notifications today

  - Delivery success rate (%)

  - Failed notifications count

  - Average delivery latency

- [ ] Display recent failures table with details

- [ ] Add search/filter for logs

7.2 Prometheus & Grafana Integration

- [ ] Add Prometheus metrics to .NET API:

  - notifications_requests_total (counter)

  - notifications_sent_total (counter)

  - notifications_failed_total (counter)

  - notification_processing_duration_ms (histogram)

  - queue_depth (gauge)

- [ ] Expose /metrics endpoint (public, no auth required)

- [ ] Add Prometheus metrics to Python worker (same counters/gauges)

- [ ] Set up Prometheus scrape targets in docker-compose

- [ ] Create Grafana dashboard with 4 panels:

  - [ ] Notifications sent per minute (line chart)

  - [ ] Error rate % (gauge)

  - [ ] Queue depth (line chart)

  - [ ] API response time p95 (line chart)

Deliverable: Admin dashboard + monitoring stack working

Phase 8: Docker & Docker Compose (Week 4)

- [ ] Create Dockerfile for .NET API service

- [ ] Create Dockerfile for Python worker service

- [ ] Create Dockerfile for React frontend (multi-stage build)

- [ ] Create docker-compose.yml orchestrating:

  - [ ] api (port 5000)

  - [ ] worker (no external port, background service)

  - [ ] frontend (port 3000)

  - [ ] postgres (port 5432)

  - [ ] redis (port 6379)

  - [ ] redpanda (port 9092)

  - [ ] prometheus (port 9090)

  - [ ] grafana (port 3000 - change to 3001 to avoid conflict with frontend)

  - [ ] keycloak (port 8080)

- [ ] Write .dockerignore files for each service

- [ ] Test: docker-compose up should start entire stack in one command

- [ ] Add health checks to docker-compose services

- [ ] Write startup script to wait for all services to be ready

Deliverable: Full stack runs with one docker-compose up command

Phase 9: Integration Testing & Documentation (Week 4-5)

9.1 End-to-End Testing

- [ ] Write test script that:

  - [ ] Registers a new user

  - [ ] Logs in and gets JWT

  - [ ] Sends a test notification via API

  - [ ] Waits 5 seconds

  - [ ] Fetches notification history

  - [ ] Verifies notification status is SENT

  - [ ] Checks Grafana metrics updated

- [ ] Test via curl/Postman with example payloads

9.2 Documentation

- [ ] Update README with:

  - [ ] Project overview (what it does, why, architecture diagram)

  - [ ] Quick start guide (git clone, docker-compose up)

  - [ ] Environment variables reference

  - [ ] API documentation (all endpoints, examples, responses)

  - [ ] Architecture explanation (high-level components)

  - [ ] Developer guide (how to add new notification types, extend worker)

- [ ] Create API documentation file (Swagger/OpenAPI spec)

- [ ] Create database schema documentation (ERD)

- [ ] Create deployment guide (how to deploy to cloud)

9.3 Code Quality

- [ ] Ensure > 70% unit test coverage

- [ ] Run linters (.NET, Python, React)

- [ ] Add pre-commit hooks for code formatting

- [ ] Write comments for complex logic

Deliverable: Complete, tested, documented MVP

Phase 10: Final Testing & Demo Preparation (Week 5)

- [ ] Run full end-to-end test on fresh docker-compose setup

- [ ] Verify all APIs work via Postman collection

- [ ] Create demo script showing:

  - [ ] User registration and login

  - [ ] Sending notification and seeing it in history

  - [ ] Admin viewing metrics and dashboards

  - [ ] Worker processing queue and sending email

  - [ ] Grafana showing throughput

- [ ] Load test (simple stress test with 100+ concurrent notifications)

- [ ] Verify error handling (simulate failures, retry logic)

- [ ] Create repository clean (remove build artifacts, test data)

- [ ] Write CONTRIBUTING.md for future phases

Deliverable: Production-ready MVP, ready for demo/interview

Assumptions & Constraints

Assumptions

- Users have valid email addresses for receiving notifications

- External email provider (SMTP) is configured and available

- Keycloak instance is running and accessible during development

- PostgreSQL and Redis are accessible within Docker network

- Redpanda cluster has sufficient disk space and memory for queue buffering

- Network latency between services is < 100ms

- Single-region deployment (no multi-region failover)

- Docker and docker-compose are installed on developer machines

Constraints

- MVP Scope: Email channel only; SMS/push/in-app excluded

- Scalability: MVP designed for <1000 notifications/minute; horizontal scaling via worker replicas

- Storage: 30-day retention for notification history (configurable)

- Authentication: Single identity provider (Keycloak); LDAP/SAML support deferred

- Deployment: Docker Compose for MVP; Kubernetes for production (future)

- Cost: Free/open-source services preferred (PostgreSQL, Redis, Redpanda, Keycloak)

- Performance: API response time target is p95 < 200ms with current infrastructure

- Compliance: MVP does not address GDPR/CCPA; to be added in later phases

- Support: Single-tenant; multi-tenancy support deferred to Phase 2

- Testing: Manual and automated tests; CI/CD pipeline deferred to Phase 2

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2025-12-22 | Architecture Team | Initial MVP requirements document |

Sign-Off

Document Owner: Development Team
Review Date: 2025-12-22
Approval Status: Draft (Ready for Review)

Appendices

Appendix A: API Request/Response Examples

Example 1: Register User
POST /api/auth/register
Content-Type: application/json

{
"email": "user@example.com",
"password": "SecurePass123!"
}

Response: 201 Created
{
"id": "uuid",
"email": "user@example.com",
"token": "eyJhbGciOiJIUzI1NiIs..."
}

Example 2: Send Notification Event
POST /api/events/order-placed
Authorization: Bearer eyJhbGciOiJIUzI1NiIs...
Content-Type: application/json

{
"userId": "456",
"orderId": "ORDER-123",
"orderTotal": "99.99",
"estimatedDelivery": "2025-12-24"
}

Response: 202 Accepted
{
"notificationId": "notification-uuid",
"status": "QUEUED",
"message": "Notification queued for processing"
}

Example 3: Get User Notifications
GET /api/notifications?page=1&limit=20
Authorization: Bearer eyJhbGciOiJIUzI1NiIs...

Response: 200 OK
{
"data": [
{
"id": "notif-1",
"templateName": "Order Confirmation",
"subject": "Order #ORDER-123 Confirmed",
"status": "SENT",
"sentAt": "2025-12-22T10:30:00Z",
"body": "Your order has been placed..."
}
],
"total": 45,
"page": 1,
"pageSize": 20
}

Appendix B: Notification Template Example

Template Name: Order Confirmation
Subject: Your Order #{{orderId}} Has Been Placed

Body:
Dear {{userName}},

Thank you for your order! Here are the details:

Order ID: {{orderId}}
Total: ${{orderTotal}}
Estimated Delivery: {{estimatedDelivery}}

Track your order: https://example.com/orders/{{orderId}}

Questions? Contact support@example.com

Best regards,
The Store Team

Appendix C: Environment Variables

Database

POSTGRES_USER=notification_user
POSTGRES_PASSWORD=SecurePassword123
POSTGRES_DB=notification_db
POSTGRES_HOST=postgres
POSTGRES_PORT=5432

Redis

REDIS_HOST=redis
REDIS_PORT=6379

Redpanda

REDPANDA_BROKERS=redpanda:9092
REDPANDA_TOPIC_NOTIFICATIONS=notifications
REDPANDA_TOPIC_DLQ=notifications-dlq

Keycloak

KEYCLOAK_URL=http://keycloak:8080
KEYCLOAK_REALM=notification-platform
KEYCLOAK_CLIENT_ID=notification-api
KEYCLOAK_CLIENT_SECRET=your-secret-here

API

API_PORT=5000
API_ENVIRONMENT=development
API_LOG_LEVEL=info

Worker

WORKER_CONCURRENCY=5
WORKER_RETRY_MAX=3
WORKER_RETRY_DELAY_MS=1000

Email

EMAIL_PROVIDER=smtp
SMTP_HOST=smtp.mailtrap.io
SMTP_PORT=2525
SMTP_USER=your-user
SMTP_PASSWORD=your-pass
SMTP_FROM=noreply@notification-platform.com

Prometheus

PROMETHEUS_PORT=9090

Grafana

GRAFANA_ADMIN_PASSWORD=admin
GRAFANA_PORT=3000